AI BLOGNEST

PROJECT PLANNING PHASE

1. Introduction to Project Planning

The Project Planning Phase is an important stage in the development of the AI BlogNest system. After identifying the requirements and designing the system architecture, the planning phase determines how the complete project will be developed and organized.

AI BlogNest is an AI-powered blog content management system designed to provide backend services for creating, managing, organizing, and processing blog content. The system provides APIs for users, blogs, categories, tags, comments, media information, search, and AI-based content operations.

1.1 Purpose of Planning

The main purposes of project planning are:

- Understand the complete project scope.

- Divide the system into smaller modules.

- Identify required technologies.

- Plan database implementation.

- Plan authentication and authorization.

- Allocate development activities.

- Plan API testing.

- Identify possible risks.

- Prepare final documentation.

- Organize the final demonstration.

2. Project Scope and Objectives

The scope of AI BlogNest focuses on the development of a backend REST API for a blog content management system. The backend acts as the main business layer between the client application and the database. A frontend application, Postman, Thunder Client, or another API client can communicate with the backend through REST API endpoints.

2.1 Main Features

The major features planned for AI BlogNest are:

- User registration and login

- JWT authentication

- Role-based authorization

- Blog creation, retrieval, updating and deletion

- Category organization

- Tag management

- Comment creation and moderation

- AI blog generation

- Blog summarization

- Database validation

- Search support

- Media metadata management

- API testing

2.2 Project Objectives

The main objectives of AI BlogNest are:

- Provide secure user registration and login.

- Allow authorized users to manage blog content.

- Organize content using categories and tags.

- Provide controlled comment interaction.

- Provide AI-assisted blog generation and summarization.

- Protect restricted operations through authentication and authorization.

- Verify API functionality through Postman or ThunderClient.

2.3 Scope Boundaries

The current project plan focuses on the backend API and its supporting services. A frontend interface is not required for the headless backend, although the API can serve a frontend or another client. Future enhancements are planned separately.

3. User and Module Planning

3.1 User Roles

| User Role | Main Responsibility |
| --- | --- |
| Admin | Manage users, roles, comments and overall system access |
| Editor | Review content, publishing status and category organization |
| Author | Create and manage blog content |
| Reader | Read published content and submit comments |

3.2 User and Authentication Module

The authentication module handles registration, login, JWT authentication, user identity and role-based access. It is planned early because many other modules require protected access.

3.3 Blog Management Module

The Blog Management module is based on CRUD operations. Authors can create posts associated with their accounts. Authorized users can retrieve posts, while permitted roles can modify relevant publishing or editorial information.

3.4 Category and Tags Module

Categories and tags are planned to organize and filter blog content. Categories provide broad content grouping, while tags provide additional classification and improve content discovery.

3.5 Comment Module

The comment module connects users and posts and supports moderation. Planned moderation states include approved, pending and spam.

3.6 Module Planning Summary

| Module | Main Work | Expected Output |
| --- | --- | --- |
| User & Authentication | Registration, login, JWT, roles | Secure user access |
| Blog Management | Create, read, update, delete | Managed blog records |
| Category & Tags | Organize and filter content | Better content discovery |
| Comments | Create and moderate | Controlled interaction |
| AI Services | Generate and summarize | AI-assisted writing |
| Database | Schemas, validation, CRUD | Persistent data |
| Testing | Request/response validation | Verified endpoints |
| Documentation | Architecture and testing records | Project report |

3.7 Team Members and Task Allocation

AI BlogNest is developed as a team project with responsibilities distributed among the five registered SkillWallet team members. The allocation covers the major development, testing, integration, and documentation activities of the project.

| Team Member | Role | Assigned Responsibility |
| --- | --- | --- |
| Ajith A | Team Leader / Backend Lead | Overall project coordination, backend architecture, module integration, development supervision, and final project implementation |
| Arun K | Authentication & User Module | User registration, login, JWT authentication, role-based authorization, and user-related functionality |
| Ajay S | Blog Management Module | Blog creation, retrieval, updating and deletion, category management, tag management, and content organization |
| Akash A | AI & Database Module | Google Gemini AI integration, AI-based blog generation, blog summarization, database schemas, and database operations |
| Akshyan G | Testing & Documentation | API testing, test-case preparation, validation of responses, error verification, project documentation, and demonstration support |

3.7.1 Team Coordination

The Team Leader coordinates the overall development activities and ensures that the individual modules are integrated into the complete AI BlogNest system. Team members are responsible for their assigned areas and coordinate with the Team Leader during integration, testing, documentation, and final demonstration.

3.7.2 Task Allocation Summary

The major project activities are distributed as follows:

- Project Coordination and Backend Integration – Ajith A

- User Authentication and Authorization – Arun K

- Blog Management, Categories and Tags – Ajay S

- AI Services and Database Management – Akash A

- API Testing, Validation and Documentation – Akshyan G

The task allocation is intended to provide clear responsibility for the major modules and project activities while supporting coordination among all team members.

4. AI and Database Planning

4.1 AI Services Planning

AI BlogNest includes AI-based features using Google Gemini AI. The AI service is planned as an independent backend service so that AI functionality remains separate from normal blog management operations.

4.2 AI Blog Generation

The blog generation service receives a topic or prompt and uses the AI service to generate blog content.

Planned endpoint:

/api/ai/generate-blog

4.3 Blog Summarization

The summarization service accepts larger blog content and produces a concise summary.

Planned endpoint:

/api/ai/summarize

4.4 Database Planning

MongoDB is planned as the primary database, while Mongoose provides schema definitions, validation, and database interaction.

4.5 Main Data Entities

User

- User ID

- Name

- Email

- Password

- Role

Post

- Post ID

- User ID

- Title

- Media path

- Content

- Likes

- Timestamps

Comment

- User and post relationships

- Moderation information

Categories

- Organization of blog content

Tags

- Additional content classification

Media Information

- Registered media paths

- Related metadata

4.6 Database Relationships

A user can create multiple blog posts, producing a one-to-many relationship between User and Post.

Users can also create multiple comments, while one post can receive multiple comments. These relationships connect content with authors and reader interactions.

5. Technology and Resource Planning

5.1 Software Resources

| Technology | Purpose |
| --- | --- |
| Node.js | Server-side JavaScript runtime |
| Express.js | REST API development |
| MongoDB | Database storage |
| Mongoose | Schemas, validation and database interaction |
| Google Gemini AI | Blog generation and summarization |
| Postman / ThunderClient | API testing |
| Visual Studio Code | Development and code editing |
| npm | Dependency management |

5.2 Hardware Resources

The following hardware resources are planned for project development:

- Processor: Intel Core i5 8th Gen or above / AMD Ryzen 5 or equivalent.

- RAM: 8 GB minimum; 16 GB recommended.

- Storage: At least 1 GB available project workspace.

- Internet Connectivity: Useful for AI service access and cloud database configuration.

5.3 Development Environment

The project is planned for development on Windows 10/11, macOS, or Linux. Node.js and npm provide the runtime and dependency-management environment. Visual Studio Code or a similar IDE is used for source-code development. Postman or ThunderClient is used to send API requests and inspect responses.

5.4 Resource Planning Objective

The purpose of resource planning is to make sure that all required software, hardware and development tools are available before implementation begins. Proper resource planning reduces interruptions during development and supports systematic testing.

6. Project Structure and Architecture Planning

6.1 Planned Folder Structure

The backend is organized around a Server folder with separate files and folders for the server entry point, application configuration, models, controllers and routes.

Planned structure:

Project/

└── Server/

├── server.js

├── app.js

├── models/

├── controllers/

└── routes/

6.2 Architecture Planning

AI BlogNest follows a layered server architecture. A client such as Postman, Thunder Client or a frontend sends an HTTP request to an Express route. Middleware checks authentication and authorization. Controllers and services apply business rules. Mongoose communicates with MongoDB, and the final result is returned as a JSON response.

6.3 Planned Architecture Layers

| Layer | Responsibility |
| --- | --- |
| Client / API Interface | Postman, Thunder Client or frontend requests |
| Express Server Gateway | HTTP methods, JSON parsing, routing and CORS |
| Authentication & Role Middleware | JWT validation and permission checks |
| Controllers & Services | Business processing for users, blogs, comments and AI |
| Mongoose + MongoDB | Schemas, validation, storage and retrieval |

6.4 MVC-Style Organization

The Model layer defines Mongoose schemas. The Controller layer receives requests, validates inputs, coordinates processing and sends JSON responses. Because this is a headless backend, the interface is represented by API routes rather than HTML templates.

7. Security and Development Planning

7.1 Authentication Planning

JWT is planned for stateless authentication. After successful login, the authenticated context can be used to access protected API endpoints.

7.2 Authorization Planning

Role-based access control separates Admin, Editor, Author and Reader permissions. Middleware checks the user's role before allowing protected operations.

7.3 Password Security

bcrypt.js is planned for password hashing so passwords are not stored as plain text.

7.4 Input and Request Security

The following security mechanisms are planned:

- Request validation checks required and expected fields.

- Input sanitization reduces malformed or unsafe input.

- Rate limiting provides an additional protective mechanism.

- Structured logging supports security and maintenance.

- Centralized error handling provides consistent API errors.

7.5 Development Sequence

The planned development sequence is:

- Project setup and npm initialization

- Express server configuration

- MongoDB and Mongoose configuration

- Authentication and authorization

- Blog CRUD implementation

- Category and tag implementation

- Comment management

- AI integration

- Supporting modules

- API testing

- Documentation and demonstration

7.6 Development Goal

The development plan follows a module-by-module approach. This allows each major function to be implemented and checked before the project moves to the next stage.

8. Schedule and Milestone Planning

8.1 Proposed Development Schedule

| Stage | Activity | Expected Result |
| --- | --- | --- |
| 1 | Project setup | Initial backend project |
| 2 | Database configuration | Database foundation |
| 3 | Authentication | Secure user access |
| 4 | Blog module | Blog APIs |
| 5 | Categories and tags | Content organization |
| 6 | Comments | Comment management |
| 7 | AI integration | AI services |
| 8 | Supporting modules | Search, media and error handling |
| 9 | Testing | Verified APIs |
| 10 | Documentation | Final report |

8.2 Project Milestones

The major project milestones are:

- Milestone 1 – Backend environment and folder structure prepared.

- Milestone 2 – MongoDB connection and schemas prepared.

- Milestone 3 – Authentication and authorization prepared.

- Milestone 4 – Blog, category, tag and comment modules prepared.

- Milestone 5 – AI generation and summarization services integrated.

- Milestone 6 – API testing completed for planned scenarios.

- Milestone 7 – Documentation and demonstration prepared.

8.3 Activity Dependencies

Database planning supports persistent user and blog operations. Authentication is required before protected blog and comment operations can be properly verified. AI integration is planned after the basic backend and supporting service structure are available. Testing continues during development and is finalized after the required endpoints are implemented.

8.4 Planning Control

Progress can be monitored by checking each module against its expected output. Any incomplete module should be identified before final integration and demonstration.

9. Testing and Risk Planning

9.1 Testing Approach

API testing is planned using Postman or the ThunderClient VS Code extension. Testing verifies that routes accept valid requests, reject invalid requests, enforce permissions, communicate with MongoDB and return appropriate JSON responses.

9.2 Test Cases

| Test Case | Input / Action | Expected Result |
| --- | --- | --- |
| Registration | Valid user details | User record created |
| Login | Valid credentials | Authentication/JWT |
| Create Blog | Authorized user + blog data | Blog created |
| Fetch Blogs | GET endpoint | Blog list returned |
| Generate AI Blog | Topic / prompt | AI-generated response |
| Summarize Blog | Existing content | Concise summary |
| Unauthorized Access | Protected route without permission | Request rejected |
| Invalid Data | Missing/incorrect fields | Validation error |

9.3 Security Testing

The following security tests are planned:

- Check that protected routes require authentication.

- Check that role restrictions prevent unauthorized administrative operations.

- Verify that passwords are not stored as plain text.

- Test invalid request payloads and unexpected parameters.

- Check that errors do not expose unnecessary internal details.

9.4 Risk Planning

| Risk | Possible Effect | Planned Control |
| --- | --- | --- |
| Authentication failure | Unauthorized access | JWT and middleware testing |
| Invalid input | Incorrect records | Validation and sanitization |
| Database failure | Data operation failure | Error handling |
| AI service failure | AI request failure | Service/error handling |
| API errors | Incorrect responses | Centralized error handling |
| Testing gaps | Undetected errors | Defined test cases |
| Maintenance difficulty | Harder updates | Modular architecture |

10. Documentation, Demonstration and Conclusion

10.1 Documentation Planning

The documentation phase records the problem statement, objectives, requirements, architecture, database entities, modules, implementation process, testing approach and demonstration procedure. The final report should clearly explain what was planned, developed and tested.

10.2 Demonstration Plan

The planned project demonstration includes the following activities:

- Start the Node.js backend server.

- Confirm the MongoDB connection.

- Open Postman or ThunderClient.

- Demonstrate user registration and login.

- Show authenticated access and role-based restrictions.

- Create a blog and retrieve the blog list.

- Demonstrate AI blog generation.

- Demonstrate blog summarization.

- Show comment or content-management functionality where implemented.

- Record the final demonstration video and include the video link where required.

10.3 Future Enhancement Planning

Possible future enhancements include:

- Richer analytics dashboards.

- Additional AI-assisted writing workflows.

- Advanced search and filtering.

- Complete media upload and storage workflows.

- Notifications for content approval and publishing.

- Additional automated API and security tests.

10.4 Expected Outcome

The expected outcome is a centralized backend platform for blog creation and content management. It combines REST API design, MongoDB persistence, authentication, authorization, validation, moderation and AI-assisted content services. The modular architecture can support a frontend application while keeping business logic and database operations separated.

10.5 Conclusion

The Project Planning Phase provides a structured roadmap for developing AI BlogNest. It identifies the required modules, technologies, resources, folder structure, architecture, security controls, development activities, testing strategy and final demonstration process.

The project is planned using Node.js and Express.js for the REST API, MongoDB and Mongoose for data storage and modeling, JWT and role-based authorization for controlled access, and Google Gemini AI for blog generation and summarization. A systematic planning process helps the project move from requirements and design to implementation, testing, documentation and final demonstration.